## Slide 1
Short or Long Term
Open Type - 1 Permit to Work
Short Term
10 hours /1 day
Open Type - 2 Permit to Work
Long Term
7 continuos Days
Fill the Performer Form
PTW Can be signed 24 hours Before (Discipline Performer and Supervisor)
The Permit to Work is considered as open with only the Area Authority signature at the Job Site and with its Job Safety Analysis
Are there any Changes on the Job
Execute the Work
Close, It happens when the three people envolved in the Job agree to close Safely the Permit to Work
Stop the Job and do a new Risk Assesment (Must be indicated in PTW and JSA)
Yes
Fill the Performer Form
Permit to Work can be signed 24 Hours before (Discipline Performer and Supervisor with the Construction Manager Authorization)
No
No
Can Continue ?
No
Activities Schedule
Planning Daily Meeting
(The Day Before)
Scope Activities Review
Is a Permit to Work Required ?
Yes
Follow the Job Safety Analysis Procedure
(JSA)
No
Are there any Simulteneous works ?
No
Simultaneous Constructivity Risk Analysis
Yes
Works Can be Performed ?
Yes
Yes
WORK SPREAD CONTROL

## Slide 2
Construction Manager
Area 1 Authoriy
Zone 1
Area 2 Authoriy
Zone 2
Area 3 Authority
Zone 3
Autoridad de Área 4
Zona 4
Supervisor (Resident Engineer) Piping
Supervisor (Resident Engineer) Electrical
Supervisor (Resident Engineer) Mechanical
Supervisor (Resident Engineer)
Civil
Supervisor (Resident Engineer) Instrumentation
Performer: Mechanical, Piping, Electrical, Civil and Instrumentation Subcontractors
WORK SPREAD CONTROL
UNDER REVISION